| Govt. High School |  |  |
| --- | --- | --- |
| Sindhi Jamaat Co-Operative Housing Society, Karachi |  |  |
| REPORT OF MAINTENANCE |  |  |
| Conducted by: Coordinator |  | Date: 3rd May 2025 |

### Introduction

This is to report the ongoing maintenance activities initiated on 3rd May, which are progressing steadily. The details are as follows:

- Electrical Work:

  - Repair and replacement of faulty switches and wiring in classrooms completed.

  - Installation of additional lights and fans in key areas is in progress.

- Painting:

  - Interior walls of classrooms , offices , labs , library and corridors are  repainted

- Wall Decorations:

  - Educational charts and motivational quotes have been added to several classrooms.

  - Bulletin boards have been updated and refurbished .

  - Along with the boards some panaflexes have also been pasted on the walls showing school co curricular activities.

- Garden Beautification:

  - Cleaning and replanting of the front garden has done.

  - New flower and decorative plants have been added to enhance the appearance.

Overall, the maintenance work is done  and it is ready to make a visible improvement in the school environment

- Methodology of School Maintenance Work

The maintenance activities initiated on 3rd May followed a structured approach to ensure efficiency, safety, and minimal disruption to the school environment. The methodology adopted is as follows:

- Assessment and Planning:

  - A preliminary inspection was conducted to identify key areas needing maintenance (electrical faults, paint wear, garden condition, wall spaces, etc..

  - A detailed plan and schedule were created, prioritizing safety and functionality.

- Resource Allocation:

  - Skilled workers, including electricians, painters, and gardeners, were assigned specific tasks.

  - Required materials and tools were procured in advance to avoid delays.

- Execution of Work:

  - Electrical Work: Conducted first to ensure safety during further activities. This included fixing wiring, switches, and adding fixtures.

  - Painting: Surfaces were cleaned, primed, and painted using non-toxic paint. Work was done section by section to allow continued use of school areas.

  - Wall Decoration: Once painting was completed, educational posters, charts, and notice boards were installed or updated.

  - Garden Beautification: Cleaning, soil preparation, planting, and decorative landscaping were carried out to enhance visual appeal.

- Monitoring and Supervision:

  - Daily progress was monitored by the maintenance coordinator  to ensure adherence to quality and timelines.

  - Feedback from staff was considered for adjustments during the process.

- Final Review and Touch-ups:

  - A final walkthrough was conducted to check for any missed areas or finishing work.

  - Minor touch-ups and cleaning followed to complete the process.

- Outcomes of School Maintenance Work

- Improved Electrical Safety:

  - Repaired wiring and fixtures have enhanced safety and functionality in classrooms.

- Fresh and Clean Look:

  - Repainting has brightened the school environment, making it more welcoming.

- Educational Wall Decor:

  - Classrooms now feature informative and motivational visuals that support learning.

- Garden Beautification:

  - Cleaned and replanted gardens have improved the school’s appearance and outdoor space.

- Boost in Morale:

  - Students and staff are more motivated and positive due to the improved surroundings